**Sprint 1 SCRUM Meeting 2 Minutes**

* **Project:** Project 3
* **Meeting Number:** 2
* **Prepared by:** Rahul Singh
* **Meeting Date:** 11/1/2023 12:00pm

**Meeting Attendees**

* Rahul Singh
* Zak Borman
* Abhinav Nallam
* Brandon Thomas

**Meeting Agenda Items**

1. Discuss status of last meeting’s tasks
2. Assign new tasks among team members

**Status Update Since Last Meeting** **Accomplishments:**

* Set up project environments
* Completed basic front-end of each GUI

**Tasks Completed:**

* Decide on and set up project environments (Rahul, Zak, Abhinav, Brandon) - Yes
* Repopulate order history so there are less orders while keeping a sales total of a million (in the interest of efficiency) (Brandon) – Yes
* Basic frontend implemented for Menu Board (Rahul) – Yes
* Basic frontend implemented for Manager (Zak) – Yes
* Basic frontend implemented for Cashier (Rahul) – Yes
* Basic frontend implemented for Customer (Brandon) - Yes

**Before The Next Meeting** **Plans:**

* Add button functionality to each GUI
* Add basic functionality to each view.

**Task Assignments:**

* Edit menu items (Zak)
* Add and remove menu items (Abhinav)
* Add Menu item buttons to cashier view and have them add items to the current order (Rahul)
* Cashier Order Processing (Brandon)
* Retrieve menu items information for display on the menu board (Zak)

**Timeline for the MVP Completion**

* The timeline for MVP completion will be discussed and finalized in the next meeting.

**Next Meeting:** 11/3/2023 12:00 pm

**Meeting Adjourned at:** 12:15

Top of Form