**Sprint 2 SCRUM Meeting 1 Minutes**

* **Project:** Project 3
* **Meeting Number:** 1
* **Prepared by:** Zak Borman
* **Meeting Date:** 11/13/2023 8:00 am

**Meeting Attendees**

* Rahul Singh
* Zak Borman
* Abhinav Nallam
* Brandon Thomas

**Meeting Agenda Items**

1. Discuss tasks for sprint 2
2. Discuss tasks not completed in sprint 1
3. Divide tasks among team members

**Status Update Since Last Meeting** **Accomplishments:**

* Completed all views
* Added order processing for Cashier

**Tasks Completed:**

* Add menu item information including name, graphic, and price (Zak, Rahul) - Yes
* Remove items from order in cashier view (Rahul) - Yes
* Cashier order processing (Brandon) - No
* Add buttons for add, edit, and remove ingredients (Zak) - Yes
* Add implementation for add, edit, and remove for ingredient buttons (Abhinav) - No
* Test all functionalities (Brandon) - Yes
* Create documentation (Abhinav) - Yes

**Before The Next Meeting** **Plans:**

* Finish up all remaining tasks from the previous sprint
* Start implementing weather service
* Start implementing Google Authentication

**Task Assignments:**

* Customer order processing (Brandon)
* Add implementation for add, edit, and remove for ingredient buttons (Abhinav)
* Add functionality to select items/ingredients in the manager view (Zak)
* Add functionality to restock inventory (Abhinav)
* Add functionality to add and update menu items (Zak)
* Integrate the chosen weather service (Rahul)
* Implement OAuth login for all user types (Brandon)

**Timeline for the MVP Completion**

* The timeline for MVP completion will be Monday, 11/20/2023 8:35 am.

**Next Meeting:** 11/6/2023 12:00 pm

**Meeting Adjourned at:** 12:30 pm