Sprint 2 SCRUM Meeting 2 for 09m

Prepared by: Zak Borman

Meeting Date: 11/15/2023 12:00 pm

## Meeting Attendees

1. Brandon Thomas
2. Abhinav Nallam
3. Zak Borman
4. Rahul Singh

## Meeting Agenda Items

* Discuss items completed from the last meeting
* Discuss items that need to be completed by the next meeting
* Discuss any items that are taking longer than expected or need additional time and help.

## Status Update Since Last Meeting

Accomplishments:

* Decided on Weather API selection possibilities (Meteomatics, WeatherAPI, or Google Weather)
* Fixed issue where cashier and customer couldn't order more than 1 item.
* Fixed Visual issues with the cashier page and menu bar for all pages

Tasks Completed:

| **Task Description** | **Assigned to** | **Completed? (yes/no)** |
| --- | --- | --- |
| Customer order processing | Brandon | Yes |
| Add implementation for add, edit, and remove for ingredient buttons | Abhinav | No |
| Add functionality to select items/ingredients in the manager view | Zak | No |
| Add functionality to restock inventory | Abhinav | No |
| Add functionality to add and update menu items | Zak | No |
| Integrate the chosen weather service | Rahul | Yes |
| Implement OAuth login for all user types | Brandon | No |

## Before The Next Meeting

Plans:

* Work on implementing remaining features for the manager
* Complete all items not completed from the last meeting
* Test completed features

Task Assignments:

| **Task Description** | **Assigned to** |
| --- | --- |
| Add implementation for add, edit, and remove for ingredient buttons | Abhinav |
| Add functionality to select items/ingredients in the manager view | Zak |
| Add functionality to restock inventory | Abhinav |
| Add functionality to add and update menu items | Zak |
| Integrate the chosen weather service | Rahul |
| Test weather service integration | Rahul |
| Implement OAuth login for all user types | Brandon |
| Integrate a list of menu items, with fields corresponding to item data | Zak |
| Optimize manager features for performance and security. | Abhinav |
| Design user registration functionality | Brandon |

## 

Expected date of MVP completion is Monday, 11/20/2023 8:35 am.

**Next Meeting:** 11/17/2023 8:00 am

**Meeting Adjourned at:** 12:30 pm