**Sprint 2 SCRUM Meeting 3 Minutes**

* **Project:** Project 3
* **Meeting Number:** 1
* **Prepared by:** Abhinav Nallam
* **Meeting Date:** 11/17/2023 8:00am

**Meeting Attendees**

* Rahul Singh
* Zak Borman
* Abhinav Nallam
* Brandon Thomas

**Meeting Agenda Items**

1. Discuss any updates regarding tasks from the last meeting
2. Discuss all remaining tasks for this sprint
3. Assign remaining tasks to members of the group

**Status Update Since Last Meeting** **Accomplishments:**

* Completed thorough testing of all completed features
* Completed implementation for adding, removing, and editing ingredients

**Tasks Completed:**

* Add implementation for add, edit, and remove for ingredient buttons(Abhinav)- Yes
* Add functionality to select items/ingredients in the manager view(Zak) - Yes
* Add functionality to restock inventory(Abhinav) - Yes
* Add functionality to add and update menu items(Zak) - Yes

**Before The Next Meeting** **Plans:**

* Finish up all unfinished tasks from last meeting
* Finalize this sprints MVP
* Optimize and test all portions of this sprints mvp
* Create documentation

**Task Assignments:**

* Integrate the chosen weather service - (Rahul)
* Test weather service integration - (Rahul)
* Implement OAuth login for all user types - (Brandon)
* Integrate a list of menu items, with fields corresponding to item data - (Zak)
* Optimize manager features for performance and security - (Abhinav)
* Design user registration functionality - (Brandon)
* Ensure that the inventory table updates in real-time - (Abhinav)
* Implement restock report functionality. - (Abhinav)
* Implement sales report functionality. - (Zak)
* Implement excess report functionality. - (Zak)
* Ensure real-time weather updates are available. - (Rahul)
* Create user documentation for the weather feature. - (Abhinav)
* Implement password recovery functionality. - (Brandon)
* Manage user roles and positions - (Brandon)

**Timeline for the MVP Completion**

* The timeline for MVP completion will be Monday 11:59 AM.

**Next Meeting:** 11/27/2023 12:00 pm

**Meeting Adjourned at:** 8:15 am